Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | Project - xxx |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

| ID | User Story / Task | Priority | Description |
| --- | --- | --- | --- |
| EP01 | Data Acquisition & Cleaning | High | Source datasets (e.g., UCI, MIMIC-III), handle missing values, and normalize BP readings. |
| EP02 | Exploratory Data Analysis (EDA) | High | Visualize correlations between age, BMI, heart rate, and Blood Pressure. |
| EP03 | Feature Engineering | Med | Derive new features like Pulse Pressure or Mean Arterial Pressure (MAP). |
| EP04 | Model Selection & Training | High | Train Regression models (Linear, Random Forest, XGBoost) or LSTM for time-series. |
| EP05 | Evaluation & Validation | High | Calculate MAE, RMSE, and ensure the model meets medical error thresholds. |
| EP06 | API Development | Med | Create a FastAPI/Flask endpoint to serve predictions. |
| EP07 | Frontend Dashboard | Low | Build a React/Streamlit interface for users to input data and see results. |

Export to Sheets

## 2. Sprint Schedule

### Sprint 1: The Foundation (Data & EDA)

- Goal: Have a clean, analyzed dataset ready for modeling.

- Tasks: Setup environment, Data ingestion, EDA report, Outlier detection.

- Deliverable: Data Analysis Report and Cleaned CSV/Database.

### Sprint 2: The Core (Modeling)

- Goal: Build and compare baseline machine learning models.

- Tasks: Feature selection, training 3–5 different algorithms, hyperparameter tuning.

- Deliverable: Initial Model Performance Metrics (Accuracy/Error rates).

### Sprint 3: The Refinement (Evaluation)

- Goal: Optimize the best-performing model and validate.

- Tasks: K-fold cross-validation, Bias/Variance check, Error analysis (why did it fail on certain inputs?).

- Deliverable: A "Production-Ready" model file (e.g., .pkl or .h5).

### Sprint 4: Integration (Deployment)

- Goal: Create a bridge between the model and the end-user.

- Tasks: API development, Frontend integration, Documentation.

- Deliverable: Functional Web App / API.

## 3. Estimation

Using the Fibonacci Sequence (1, 2, 3, 5, 8, 13) to estimate effort based on complexity and uncertainty.

| Task Category | Estimated Points | Logic |
| --- | --- | --- |
| Data Cleaning | 8 | High uncertainty; healthcare data is notoriously "messy." |
| EDA | 3 | Straightforward visualization and statistical checks. |
| Feature Engineering | 5 | Requires domain knowledge (medical) and experimentation. |
| Model Training | 8 | Iterative process; takes time for training and tuning. |
| API Development | 3 | Technical but standard implementation. |
| Documentation | 2 | Necessary but relatively low complexity. |

Export to Sheets

## 4. Risks to Watch Out For

- Data Privacy (HIPAA): Ensure any real patient data is anonymized.

- Class Imbalance: If you have more "Normal" BP readings than "Hypertensive" ones, the model will be biased.

- Explainability: In medical ML, knowing why a model predicted high BP is often more important than the prediction itself.

Would you like me to help you draft the specific Python architecture for the Data Acquisition (Sprint 1) phase?

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

## Project Tracker (Sprint 1 Sample)

The tracker monitors the status of individual tasks. For an ML project, tracking the "Owner" and "Dependency" is crucial because Feature Engineering cannot start until Data Cleaning is complete.

| Task ID | Task Description | Assigned To | Status | Points | Dependency |
| --- | --- | --- | --- | --- | --- |
| T-01 | Dataset Acquisition (UCI/MIMIC) | Data Eng | Done | 3 | None |
| T-02 | Handling Missing Values/Outliers | Data Eng | In Progress | 5 | T-01 |
| T-03 | Correlation Heatmaps (EDA) | ML Eng | To-Do | 3 | T-01 |
| T-04 | Feature Scaling (Normalization) | ML Eng | To-Do | 2 | T-02 |

Export to Sheets

## 2. Velocity Tracking

Velocity is the amount of work (in Story Points) your team successfully completes in a single sprint. It helps you predict when the project will be finished.

- Sprint 1: 21 Points (Planned)  18 Points (Actual)

- Sprint 2: 25 Points (Planned)  22 Points (Actual)

- Average Velocity:

Insight for Predictive Pulse: If your total backlog is 100 points and your velocity is 20, you can confidently tell stakeholders the project will take 5 sprints (10 weeks).

## 3. Burndown Chart

The Burndown chart is a visual representation of the work remaining in the current sprint.

- X-Axis: Days of the Sprint (e.g., Day 1 to Day 10).

- Y-Axis: Remaining Story Points.

- Ideal Line: A straight diagonal line from the total points down to zero.

- Actual Line: Tracks your daily progress.

### Why use this for ML?

In ML projects, the "Actual Line" often stays flat for several days during Model Training and then drops sharply once the model is validated. If the line stays flat for too long, it indicates a "blocker" (e.g., the model is stuck at 60% accuracy).

## 4. Performance KPIs for "Predictive Pulse"

Beyond standard Agile metrics, a data science project needs technical tracking:

| Metric | Target | Purpose |
| --- | --- | --- |
| Data Quality Score |  | Ensures no "garbage in" for the ML model. |
| Model Convergence | epochs | Tracks how efficiently the model is learning. |
| Inference Latency |  | Ensures the Blood Pressure prediction is real-time. |

Export to Sheets

## 5. Summary Dashboard

| Metric | Status | Note |
| --- | --- | --- |
| Current Velocity | 20 pts | Stable |
| Backlog Health | 85% Refined | Ready for Sprint 3 |
| Sprint 1 Burndown | On Track | 5 points remaining |